1. Nov. 11 2017 (milestone 1)
   1. The start basics of program
      1. Classes all in place
      2. Basic functions are in place
   2. Basic Design is done
   3. Customer: information, services rendered
      1. Customer information able to be entered
      2. Appointment can be made
         1. Adding to Appointment list
      3. Services rendered (what type of appointment was made)
         1. Price will appear with service (automatically)
         2. Able to add how much customer owes/paid during appointment
      4. When payments are made it will record it
   4. Goals (income)
      1. Set goals daily, weekly, monthly
      2. Application can provide on-demand report of, daily, weekly, monthly goals
2. Nov. 28, 2017 (milestone 2)
   1. Customer: Interaction between classes
      1. Able to save these things and re-load them when needed
   2. Goals (income): Boolean progress variables
      1. Goals are shown on application in a display that tell owner how well they are doing on goals for daily, weekly, monthly, and yearly.
   3. Business
      1. Able to collect/add expenses of business (for supplies and or workers)
      2. Collect how much customer paid
      3. Report of expenses made within a period of time (weekly, monthly, yearly)
      4. Take how much customer paid and subtract to how much expense went out (Calculate Profit)
   4. Linking of all information between Customer, Goals, and Business calculation is done
   5. Application is connected to Firebase
      1. All information can be saved and loaded at a later date when application is loaded
   6. Program is almost ready for the final testing phase (may have small bugs in the program)
3. Dec. 9, 2017 (milestone 3 Final Project)
   1. All of it is done!
   2. Program is ready to be submitted
   3. Some Stretch that may or may not be able to be done at this point:
      1. Owner will be able to sort customers by frequency of visits or name.
      2. Sync customer appointments with Google Calendar and Apple Calendar
      3. Get in-app notifications about coming customer appointments
      4. The business owner will be able to keep an inventory of his equipment